TSIS 1 + TSIS 2 - Project Initiation and Idea List

Team 13:
Abdizhalel Arkazhan

Yerdaly Yeskendir

Nurlan Yersultan

Narikbay Azamat

# 1. Project / Idea Description

Project name: StudyBuddy

### Problem

In many universities, including KBTU, students are often divided into large streams instead of fixed study groups. Because of this, it can be difficult to quickly find people who study the same subjects and are comfortable studying together.

Students have different learning styles. Some understand topics better when another person explains them, while others have difficulty studying alone and prefer teamwork. Before midterms and finals, students often want to organize study sessions, but they usually have to search through course chats or ask friends. These methods are not always convenient because it is difficult to find people with a similar schedule, learning pace, and study style.

As a result, students may study alone even when they could learn more effectively with a partner or a small group.

### Proposed Solution

StudyBuddy is a web platform where university students can find study partners or small study groups for their courses.

Students create a simple profile with their courses, available study times, and preferred learning style. The system then suggests students who have common courses and compatible schedules.

For example, a student preparing for a midterm can find 2–3 other students taking the same course and create a study session. They can discuss topics, explain difficult parts to each other, solve tasks together, and prepare for exams.

The platform will also include a forum where students can create posts such as “Looking for someone to prepare for the Database midterm” or “Need a group for Financial Management final preparation.” Other students can join the discussion and form a study group.

Target audience. Undergraduate students at the same university who are enrolled in shared courses and want a structured way to find one or more study partners.

Expected deliverable (MVP). A working web prototype with registration, course/availability profile setup, a rule-based matching algorithm, match request handling, and basic in-app messaging, deployed on a free hosting tier.

Alignment with course goals. The project lets the team practice a charter, WBS, RACI, sprint backlog and risk register over the semester; scope is deliberately limited to the matching and messaging core so the MVP fits the academic calendar.

# 2. RACI Matrix

Roles: PM - Project Manager, DEV - Developer (backend/frontend), UX - UX/UI designer, QA - Quality/Testing. Legend: R = Responsible, A = Accountable, C = Consult, I = Inform. One A per row.

| Task / Activity | PM | DEV | UX | QA |
| --- | --- | --- | --- | --- |
| Define project scope & MVP | A | C | C | I |
| Stakeholder interviews (students) | A/R | I | C | I |
| Design matching algorithm logic | C | A/R | I | C |
| Create UI wireframes | C | C | A/R | I |
| Setup repo & CI | C | A/R | I | C |
| Implement registration & profile | I | A/R | C | C |
| Implement matching algorithm | C | A/R | I | C |
| Implement in-app chat | C | A/R | C | C |
| Test MVP & bug fixing | C | C | I | A/R |
| Prepare demo & documentation | A/R | C | C | C |
| Submit TSIS / course artifacts | A/R | C | I | I |

# 3. List of Stakeholder's Expectations

| Stakeholder | Group | Expectation | Priority | How we will manage it |
| --- | --- | --- | --- | --- |
| Course instructor | Parent org. / Sponsor | Team delivers PM artifacts on schedule; project demonstrates applied methodology. | High | Weekly sync; charter agreed by week 2. |
| Student users (peers) | Client | Simple, fast sign-up (under 2 min); trustworthy matches; no spam requests. | High | 5 user interviews before wireframes; usability check on prototype. |
| Team members | Project team | Balanced workload; clear task ownership via RACI; no last-minute overload. | High | RACI + sprint planning; task rotation each sprint. |
| University IT / data office | Public / external | Student data (course, schedule) handled safely; no unauthorized sharing. | Medium | Minimal data collection; clear privacy note; access limited to matched pairs. |
| Future student adopters | Public | The tool actually works and is worth switching to from chats. | Medium | Collect feedback from pilot users; iterate before wider rollout. |

# 4. Idea List

| # | Idea | Why |
| --- | --- | --- |
| 1 | Course-based matching algorithm | Core scenario: pair students who share a course. |
| 2 | Availability calendar overlap | Main pain point: mismatched schedules kill pairings. |
| 3 | Study session scheduler with reminders | Reduces no-shows for arranged sessions. |
| 4 | Group matching (3+ students) | Some students prefer small group study, not 1:1. |
| 5 | Calendar export (.ics) | Keeps students in their existing calendar app. |
| 6 | Mobile-friendly PWA | Most access happens from a phone between classes. |

# 5. Initial Features List

| Feature | Description | Why (user value) | Priority |
| --- | --- | --- | --- |
| User registration & login | University email sign-up | Trusted, verified student identity | Must |
| Profile setup | Courses + weekly availability | Basis for accurate matching | Must |
| Matching algorithm | Rank by course + schedule overlap | Core value proposition | Must |
| Match request / accept / decline | Simple request flow | Gives students control over pairing | Must |
| In-app chat | Text messaging between matched pair | Coordinate without sharing contacts | Must |
| Study session scheduling | Propose date/time within chat | Turns a match into an actual session | Should |
| Session reminders | Email/push 24h before session | Reduces missed sessions | Should |
| Group matching | Match 3-4 students, not just pairs | Covers group-study preference | Could |
| .ics calendar export | One-click export of session | Fits into students' existing calendar | Could |
| Dark mode | UI theme preference | Comfort, low development cost | Could |

6. AI Disclosure

The idea for the project was created by our team. We used Generative AI to help us structure the document and improve the wording. The project idea, problem, solution, and main features were decided by our team.